Project Planning Phase

Project Planning Template

(Product Backlog, Sprint Planning, Stories, Story Points)

| Date | 28 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-5152 |
| Project Name | AI FitWell – AI Personalized Fitness, Wellness and Meals Planner |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

The following product backlog and sprint schedule are prepared for the AI FitWell application.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Registration & Authentication | USN-1 | As a user, I can create an account by entering my name, email, and password. | 2 | High | 5 |
| Sprint-1 | User Registration & Authentication | USN-2 | As a user, I can log into AI FitWell using my registered email and password. | 1 | High | 5 |
| Sprint-1 | User Registration & Authentication | USN-3 | As a user, I can securely log out of the application. | 1 | Medium | 5 |
| Sprint-1 | User Profile | USN-4 | As a user, I can enter my age, gender, height, weight, fitness level, and goals. | 3 | High | 5 |
| Sprint-1 | User Profile | USN-5 | As a user, I can update my personal fitness and wellness information. | 2 | Medium | 5 |
| Sprint-2 | Fitness Recommendation | USN-6 | As a user, I can select my fitness goal such as weight loss, muscle gain, or general fitness. | 2 | High | 5 |
| Sprint-2 | Fitness Recommendation | USN-7 | As a user, I can receive AI-generated personalized workout recommendations. | 5 | High | 5 |
| Sprint-2 | Fitness Recommendation | USN-8 | As a user, I can view workout exercises with suitable sets, repetitions, and duration. | 3 | High | 5 |
| Sprint-2 | Fitness Tracking | USN-9 | As a user, I can track completed workouts and my fitness progress. | 3 | Medium | 5 |
| Sprint-3 | Wellness Planning | USN-10 | As a user, I can receive personalized wellness recommendations based on my goals. | 3 | High | 5 |
| Sprint-3 | Meal Planning | USN-11 | As a user, I can receive AI-generated meal recommendations according to my fitness goal. | 5 | High | 5 |
| Sprint-3 | Meal Planning | USN-12 | As a user, I can view daily meal suggestions for breakfast, lunch, dinner, and snacks. | 3 | High | 5 |
| Sprint-3 | Meal Planning | USN-13 | As a user, I can view basic nutritional information for recommended meals. | 2 | Medium | 5 |
| Sprint-4 | Dashboard & Progress | USN-14 | As a user, I can view my fitness, wellness, and meal recommendations from one dashboard. | 3 | High | 5 |
| Sprint-4 | Dashboard & Progress | USN-15 | As a user, I can monitor my progress using charts and summary information. | 3 | High | 5 |
| Sprint-4 | AI Personalization | USN-16 | As a user, I can receive updated recommendations when my goals or profile information changes. | 5 | High | 5 |
| Sprint-4 | Application Security | USN-17 | As a user, my account and personal information are protected through secure authentication. | 3 | High | 5 |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Sprint Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 9 | 6 Days | 07 Sep 2026 | 12 Sep 2026 | 9 | 12 Sep 2026 |
| Sprint-2 | 13 | 6 Days | 14 Sep 2026 | 19 Sep 2026 | 13 | 19 Sep 2026 |
| Sprint-3 | 13 | 6 Days | 21 Sep 2026 | 26 Sep 2026 | 13 | 26 Sep 2026 |
| Sprint-4 | 14 | 2 Days | 27 Sep 2026 | 28 Sep 2026 | 14 | 28 Sep 2026 |

Velocity:

Assuming the planned sprint story points were completed, the average velocity across the four sprints is (9 + 13 + 13 + 14) ÷ 4 = 12.25 story points per sprint.

Burndown Chart:

A burndown chart can be used to show the remaining AI FitWell work against the remaining sprint time. For each sprint, the planned story points are reduced as user stories are completed. This helps the team monitor progress and identify whether work is on schedule.

Reference:

Atlassian – Agile Project Management, Scrum Sprints, Epics, Estimation and Burndown Charts.